# One-page AI business case (with its evidence gaps)

For anyone who has to convince a CFO with recovered minutes and would rather show the gaps before someone else finds them.

# When to use it

- A pilot went well and you are asked for "the business case" to scale it.

- The vendor gave you a savings figure and nobody has recalculated it.

- You are going to committee and know the first question will be "and how do you know that?".

# The sheet

| Block | What to write | Illustrative example |
| --- | --- | --- |
| 1. Decision | One sentence: what is being approved, for how long and who signs. | "Extend the quoting assistant to three branches for 12 months. Signed by: sales director." |
| 2. Baseline | Volume, time per task, review and exceptions measured before, with date and sample. | "600 quotes a month, 12 min each, measured in September over 80 cases." |
| 3. Costs that go in | Licences, integration, supervision (hours of whoever reviews), training and exit (what it costs to switch off). | "Licence + CRM connection + 2 min of review per quote + training + exporting data on exit." |
| 4. Verified benefit | What was already measured in the pilot, with the same scope as the baseline. | "From 12 to 6 min per quote, 80 cases, six weeks." |
| 5. Estimated benefit | What is projected from the verified part, with the assumption written down. | "60 hours a month released if volume and adoption hold." |
| 6. Assumed benefit | What someone hopes for and nobody has measured. Kept separate. | "More quotes won by replying sooner." |
| 7. Sensitivity | What happens if the benefit is half: does the decision still hold? | "At 30 hours a month it covers the licence but does not justify the integration this year." |

# How to fill it in 15 minutes

- Write block 1 first. If it does not fit in one sentence, it is not a decision yet; it is an idea.

- Fill the baseline with data you already have. If there is none, write it: "no baseline" is a gap, not an embarrassment.

- Split the benefit across blocks 4, 5 and 6; the temptation is to put everything under "verified".

- List all five costs even if one is zero. Supervision and exit are the ones that almost never appear.

- Run the test with half the benefit. If the decision does not hold, say so before the CFO does.

- The most common mistake: turning released hours into money saved. A released hour is capacity; it is only a saving if a real cost falls or that capacity is redeployed to something measurable.

# The five questions the CFO will ask

- What baseline and sample support the benefit?

- Who reviews the outputs and handles the exceptions, and what does that time cost?

- Which cost actually changes, or where is the released capacity redeployed?

- What happens if adoption is lower or the benefit is half?

- What evidence would make us stop the plan, and what does it cost to exit?

# The line that is almost always missing

Block 6. Almost every business case blends what was measured with what is hoped for and presents it as a single number. Separating the assumed benefit does not weaken the case: it makes it defensible, because the CFO will find that blend anyway.

# If this becomes a big decision

If the case commits budget that is hard to reverse and carries your name, the free tools at vicsol.org/decision-clarity/ help you map its evidence gaps. They do not replace a formal financial review.