# Why your AI pilot does not scale: pilot exit checklist

For pilot owners stuck in "pilot" for more than a quarter who want to know what is missing before asking for budget to scale.

# When to use it

- The pilot went well, everyone applauded, and six months later it is still a trial.

- You are about to ask for budget to scale and do not know what you will be asked.

- You are asked to approve a new pilot and want to request in writing what the last one lacked.

# The sheet

Seven conditions; the first three are the ones that, in what I have seen, are almost always missing. A "No" means the pilot is not ready to ask for money, but ready to close that gap.

| # | Condition | Control question | Evidence that meets it | Met |
| --- | --- | --- | --- | --- |
| 1 | Owner in the business | Who in the area that will use it answers for the result? Not someone in technology. | A name and a role from the area. | Yes / No |
| 2 | Number it was meant to improve | Which metric was defined before starting, and how much did it move? | Dated baseline and pilot measurement with the same scope. | Yes / No |
| 3 | Money for the day after | What does it cost to connect systems, train people and give support, and who budgeted it? | Approved or requested budget line, with an amount. | Yes / No |
| 4 | Process redesigned | Did the handoffs between people change, or was a tool just placed on top? | Process map before and after. | Yes / No |
| 5 | Data access | Does the tool reach real data with approved permissions, or did it work on a prepared sample? | Permissions and connections approved by IT and legal. | Yes / No |
| 6 | Review load measured | How many hours go into reviewing what the AI produces, and who pays for them? | Review hours per week, measured, not estimated. | Yes / No |
| 7 | Exit plan | If it is switched off, which data is recovered, which contract is closed and who takes the work back? | One page with steps and an owner. | Yes / No |

Score: ___ of 7 · If 1, 2 or 3 is missing, do not ask for budget yet · Date: ________ · Owner: ____________

# How to fill it in 10 minutes

- Fill it with the pilot owner and someone from finance. Ten minutes, no slides.

- Start with condition 1. If the only name that appears is from IT, you already know why it did not scale.

- For condition 2, look for the baseline. If the metric was defined after the pilot, mark "No" even if the number looks good.

- For condition 3, write the cost of the day after even if it is an estimate; if nobody budgeted it, the pilot stays where it is.

- The most common mistake: using this sheet only at the end. Ask for the first three conditions in writing before approving the pilot; at the end you only verify them.

# The line that is almost always missing

Condition 3. A pilot is approved on the cost of the trial and stays a pilot because of the cost of what comes next: connecting systems, training people and giving support. Nobody budgeted it because nobody asked. Without that, the pilot is not a project; it is an expensive experiment.

# If this becomes a big decision

If scaling means a contract that is hard to reverse and carries your name, the free tools at vicsol.org/decision-clarity/ help you structure the decision. They do not replace a formal review.