# One-page cost reduction proposal (without breaking operations)

For managers asked to "cut costs with AI" who have to present something that survives a COO's questions.

# When to use it

- You were asked for a savings number and still do not know where it will come from.

- Someone proposes to "automate a process with AI" and nobody has written down what breaks if it is cut.

- You made a cut last year and the cost reappeared in another area under another name.

# The sheet

| # | Field | What to write | Illustrative example |
| --- | --- | --- | --- |
| 1 | Baseline cost | What the process costs today, per month, and how you measured it. | "Processing supplier invoices: 3 people at 60% of their time, plus the current system." |
| 2 | Lever | What changes exactly: tool, step removed, who stops doing what. | "AI extracts the invoice data; one person validates the exceptions." |
| 3 | Savings in three parts | Real cash: the budget line that goes down. Freed capacity: free hours and what they are used for. Cost that only moves: what reappears in another area, at the client or in review. | "Cash: an old license is cancelled. Capacity: 40 h/month moved to collections. Moves: 8 h/month of review in accounting." |
| 4 | What breaks if we cut | What stops happening, who notices first and how soon. | "Oddly formatted invoices get stuck; the supplier notices within a week." |
| 5 | Owner | One named person who answers for the number. | "Marta, head of accounts payable." |
| 6 | Date | When it starts and when it is measured. | "Starts 3 November; measured 1 February." |
| 7 | How we will know in 90 days | One before number, one after number and who pulls it. | "Cost per invoice processed; finance pulls it from the system." |

The four questions a COO asks:

- Is it cash or is it capacity? Which budget line goes down, and in which month?

- What stops happening if we cut this, and who notices first?

- Where does the cost that does not disappear move to?

- How will we know in 90 days that it worked, and who measures it?

# How to fill it in 20 minutes

- Start with the baseline cost using a real figure, even an estimate marked as such. Without a baseline there are no savings; there is a wish.

- Describe the lever in one sentence. If you need three paragraphs, you do not yet know what you are changing.

- Split the savings into the three parts. Be honest about the third: almost every cut moves something somewhere else.

- Write what breaks before anyone asks. It is the row that earns you credibility.

- Add a name, a date and the 90-day measure. A proposal with no owner gets approved and nothing happens.

- The most common mistake: adding freed capacity as if it were cash. Forty free hours lower no budget until someone decides what they are used for.

# The line that is almost always missing

The third part of the savings: the cost that only moves. The AI that extracts data creates review hours in accounting; the removed step comes back as client queries. If that line is left empty, the COO will find it, and the whole proposal loses credibility, not just that row.

# If this becomes a big decision

If the proposal touches people, contracts or a client-facing process and carries your name, the free tools at vicsol.org/decision-clarity/ help you structure it. They do not replace a formal financial review.