# Risk register and operating readiness for an AI initiative

For whoever owns an AI initiative and has to answer "what could go wrong?" before the committee asks.

# When to use it

- The initiative already has a budget and nobody has written down what could fail or who would see it first.

- The vendor says it is "ready" and nobody knows whether your data, process or people are.

- You are going to the committee and the one question you dread is "and if it does not work?".

# The sheet

Part 1 · Risk register. One risk per row. The early signal is what someone would see before the risk materialises. Scale: H (high), M (medium), L (low). Response: avoid, reduce, transfer or accept.

| # | Risk | Early signal | Likelihood | Impact | Owner | Response | Review date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | AI answers with outdated or incomplete data. [Illustrative.] | Two client complaints about the same answer in one week. | M | H | Head of operations | Reduce: weekly sample review; documented data cut-off. | __/__ |
| 2 | The team stops reviewing what AI produces. [Illustrative.] | Review time per item drops to zero in the log. | H | M | Area lead | Reduce: mandatory sample; whoever sends, signs. | __/__ |
| 3 | The vendor changes price or terms mid-contract. [Illustrative.] | Notice of change of terms; a "new plan" email. | L | H | Procurement or legal | Transfer: exit clause and data export. | __/__ |
| 4 | ______________________________ | ______________________ |  |  |  |  |  |
| 5 | ______________________________ | ______________________ |  |  |  |  |  |

Part 2 · Six operating readiness questions. Answer yes, no or partial. Every "no" is a new row in the register.

- Data: is the information AI will use clean, permitted and owned by someone?

- Process: is it written down at which step AI enters and at which it leaves?

- People: has whoever will use it practised on real tasks and do they know what not to paste?

- Supervision: who reviews a sample, by name, and how often?

- Vendor dependency: what stops working if the vendor is down for a week?

- Exit: can you switch it off, recover your data and return to the previous process without a large cost?

Readiness: ___ of 6 "yes" · Owner's signature: ____________ · Next review: ____________

# How to fill it in 20 minutes

- Bring together the owner, someone who will use it and whoever signs the contract. Twenty minutes.

- Answer the six questions first. Every "no" or "partial" becomes a row in the table.

- Write the early signal before the response. If nobody can describe what they would see, the risk is badly written.

- Set likelihood and impact on H/M/L without arguing decimals. What matters is which rows end up on top.

- Write a name under "owner" and a date under "review". Without a date, the register gets filled once and never opened again.

- The most common mistake: filling the table only with technical risks. The ones that cost most sit in people, process and exit.

# The line that is almost always missing

The early signal. Registers list risks and responses, and nobody writes what would be seen beforehand. Without a signal, the owner finds out once the problem has already happened and the "response" turns into an explanation.

# If this becomes a big decision

If the register shows high risks on a decision that is hard to reverse and carries your name, the free tools at vicsol.org/decision-clarity/ help you structure it. They do not replace a formal review.